**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 10 July, 2024 |
| Team ID | SWTID1720173354 |
| Project Name | Gemini Health Application |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create a product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Onboarding & Core Functionality | USN-1 | User creates profile with dietary preferences & health goals | 7 | High | Dev1, Dev2, UX/UI | 05-08-2024 | 06-13-2024 |
| Sprint-1 | Core Functionality | USN-2 | AI generates personalized meal plans based on user profile | 9 | High | Dev1, Dev2, Data Scientist | 04-26-2024 | 06-01-2024 |
| Sprint-2 | Meal Tracking | USN-3 | User logs meals with photo/barcode scan | 3 | Low | Dev3, QA | 06-23-2024 | 07-07-2024 |
| Sprint-2 | Meal Tracking | USN-4 | App provides feedback on calorie intake & nutritional balance | 5 | Medium | Dev3, Dev2 | 05-18-2024 | 06-20-2024 |
| Sprint-1 | Fitness Integration | USN-5 | Integrate with fitness trackers to import activity data | 8 | High | Dev3, Dev1 | 04-29-2024 | 06-28-2024 |